## Slide 1
West Seattle and Ballard Link Extensions
System Expansion Committee | February 14, 2019

## Slide 2
Alternatives development process
Level 3 alternatives
Level 3 evaluation results
Potential mix-and-match opportunities
Agenda
2
Notes: These are the main topic areas we’ll go over today.

## Slide 3
PUBLIC INVOLVEMENT
PUBLIC INVOLVEMENT
Alternatives development process
LEVEL 1
Alternatives development
LEVEL 3
Alternatives development
PREFERRED
ALTERNATIVE*
Conduct early scoping
Study ST3 representative project and alternatives
Screen alternatives
Early-2018
Late-2018 / Early-2019
Early-2019
PUBLIC INVOLVEMENT
LEVEL 2
Alternatives development
Mid-2018
Technical analysis
Refine and screen alternatives
Refine and screen alternatives
Conduct Environmental Impact Statement (EIS) scoping
*The Sound Transit Board identifies preferred alternatives and other alternatives to study.

## Slide 4
Community engagement and collaboration
4
Early
Scoping Period
EIS
Scoping
Period

## Slide 5
SAG Meeting #12 | Jan 30 | Level 3 evaluation results
ELG Meeting #6 | Feb 1 | Level 3 evaluation results
EIS Scoping Open Houses / Neighborhood Forums | Feb 27, 28 & March 7 | Level 3 evaluation results
ELG Meeting #7 | March 29 | CID station focus
SAG Meeting #13 | April 17 or 18 | Level 3 recommendations
ELG Meeting #8 | April 26 | Level 3 recommendations
Sound Transit Board System Expansion Committee | May 9 | Identify preferred alternative (and other EIS alternatives)
Sound Transit Board Full Board | May 23 | Identify preferred alternative (and other EIS alternatives)
5
Level 3 alternatives screening

## Slide 6
What is EIS Scoping?
6
Start of federal environmental review process
30-day public comment period begins February 15
Seeking public feedback on scope of EIS
  Range of alternatives
  Topics to study
  Purpose and need
Informs Board decision on what to study in EIS*
* Scope of EIS also subject to Federal Transit Administration (FTA) oversight
Notes: Open process for determining what to consider in an EIS:
    range of actions,
    alternatives, and
    impacts
30-day comment period for public, agency, and tribal comments.
To determine Preferred Alternative and alternatives to study in EIS
Sound Transit Board will consider:
  Screening evaluation results
  Scoping comments
  Federal Transit Administration (FTA) direction
  Community input and results of Racial Eq uity Toolkit
  Want to point out here that FTA has a role in determining what a reasonable range of alternatives is and what goes into the EIS.

## Slide 7
How to provide scoping comments
7
Attend an open house:
  West Seattle on Wednesday, Feb. 27, 6 – 8:30 p.m. at Alki Masonic Center
  Ballard/Interbay on Thursday, Feb. 28, 6 – 8:30 p.m. at Ballard High School
  Downtown on Thursday, March 7, 5 – 7:30 p.m. at Union Station
Comment online: wsblink.participate.online
Email us: wsbscopingcomments@soundtransit.org
Leave a voicemail: 833-972-2666
Mail us:
  West Seattle and Ballard Link Extensions, c/o Lauren Swift, Sound Transit, 401 S. Jackson St., Seattle, WA 98104

## Slide 8
Screening process
Preferred Alternative and other EIS alternatives
Refine remaining alternatives
Further evaluation
Broad range of initial alternatives
8

## Slide 9
Level 3 recommendations
9
Interest in additional scope items
Additional scope items require 3rd party funding*
Potential recommendations:
  Preferred Alternative #1: If 3rd party funding not secured
  Preferred Alternative #2: If 3rd party funding is secured
* “3rd party funding” refers to potential local contribution/funding partnership(s) to supplement Sound Transit and federal funding

## Slide 10
SAG Meeting #12 | Jan 30 | Level 3 evaluation results
ELG Meeting #6 | Feb 1 | Level 3 evaluation results
EIS Scoping Open Houses / Neighborhood Forums | Feb 27, 28 & March 7 | Level 3 evaluation results
ELG Meeting #7 | March 29 | CID station focus
SAG Meeting #13 | April 17 or 18 | Level 3 recommendations
ELG Meeting #8 | April 26 | Level 3 recommendations
Sound Transit Board System Expansion Committee | May 9 | Identify preferred alternative (and other EIS alternatives)
Sound Transit Board Full Board | May 23 | Identify preferred alternative (and other EIS alternatives)
10
Level 3 alternatives screening

## Slide 11
Level 3 alternatives

## Slide 12
ST3 Representative Project
West Seattle Elevated/ C-ID 5th Ave/ Downtown 6th Ave/ Ballard Elevated
  C-ID station options: 5th Ave Cut-and-Cover and 5th Ave Mined
West Seattle Tunnel/ C-ID 4th Ave/ Downtown 5th Ave/ Ballard Tunnel
  Junction station options: 41st Ave, 42nd Ave and 44th Ave
  C-ID station options: 4th Ave Cut-and-Cover and 4th Ave Mined
  Ballard station options: 14th Ave and 15th Ave
Summary of Level 3 alternatives
12

## Slide 13
13
ST3 Representative Project

## Slide 14
ST3 Representative Project
West Seattle Elevated/ C-ID 5th Ave/ Downtown 6th Ave/ Ballard Elevated
  C-ID station options: 5th Ave Cut-and-Cover and 5th Ave Mined
West Seattle Tunnel/ C-ID 4th Ave/ Downtown 5th Ave/ Ballard Tunnel
  Junction station options: 41st Ave, 42nd Ave and 44th Ave
  C-ID station options: 4th Ave Cut-and-Cover and 4th Ave Mined
  Ballard station options: 14th Ave and 15th Ave
Summary of Level 3 alternatives
14

## Slide 15
15
West Seattle Elevated/ C-ID 5th Ave/ Downtown 6th Ave/ Ballard Elevated
Alaska Junction elevated station oriented north/south
Delridge Station further south
6th Avenue route through downtown
Chinatown/ID station options
5th Ave Bored Tunnel, Cut and Cover Station
5th Ave Mined
High level fixed bridge at 14th Ave
Terry/Mercer route in South Lake Union
Smith Cove Station near Galer St
Interbay Station at 17th/Thorndyke
At grade along E-3 Busway

## Slide 16
ST3 Representative Project
West Seattle Elevated/ C-ID 5th Ave/ Downtown 6th Ave/ Ballard Elevated
  C-ID station options: 5th Ave Cut-and-Cover and 5th Ave Mined
West Seattle Tunnel/ C-ID 4th Ave/ Downtown 5th Ave/ Ballard Tunnel
  Junction station options: 41st Ave, 42nd Ave and 44th Ave
  C-ID station options: 4th Ave Cut-and-Cover and 4th Ave Mined
  Ballard station options: 14th Ave and 15th Ave
Summary of Level 3 alternatives
16

## Slide 17
17
West Seattle Tunnel/ C-ID 4th Ave/ Downtown 5th Ave/ Ballard Tunnel
Junction tunnel station options
41st Ave
42nd Ave
44th Ave
North crossing of Duwamish
Chinatown/ID station options
4th Ave Cut and Cover
4th Ave Mined
South Lake Union Station on Harrison
Ballard tunnel station options
14th Ave
15th Ave
Delridge Station further south and west
At grade along E-3 Busway
Interbay Station at 17th/Thorndyke

## Slide 18
Level 3 evaluation results

## Slide 19
  Reliable service
  Travel times
  Regional connectivity
  Transit capacity
  Projected transit demand
  Regional centers served
  ST Long-Range Plan consistency
  ST3 consistency
  Technical feasibility
  Financial sustainability
  Historically underserved populations
  Station area land use plan consistency
  Modal integration
  Station area development opportunities
  Environmental effects
  Traffic operations
  Economic effects
Evaluation criteria
19
17 criteria consistent in all levels of evaluation
Notes: These are the main topic areas we’ll go over today.

## Slide 20
50+ quantitative and/or qualitative measures
Ratings for Lower, Medium and Higher performing
20
Measures and methods
Lower Performing
Medium
Performing
Higher
Performing

## Slide 21
21
Purpose: To inform comparison of Level 3 alternatives
Comparative estimates for end-to-end alternatives
  Consistent methodology (2018$; construction, real estate, etc.)
  Based on limited conceptual design (less than 5% design)
  Does not establish project budget
Project budget established during final design (~ 2024)
Comparative estimates

## Slide 22
22
Project budget

## Slide 23
23
Summary of differentiators
Lower Performing
Medium Performing
Higher Performing
(1) On properties that overlap with the project footprint
Evaluation Measures | ST3 Representative | West Seattle Elevated/C-ID 5th Ave/Downtown 6th Ave/Ballard Elevated |  | West Seattle Tunnel/C-ID 4th Ave/Downtown 5th Ave/Ballard Tunnel |  |  |  | 
 | Project | 5th Ave Cut-and-Cover International District/ Chinatown Station | 5th Ave Mined International District/ Chinatown Station | 41st Ave Alaska Junction/4th Ave Cut-and-Cover/14th Ave Ballard | 42nd Ave Alaska Junction Station | 44th Ave Alaska Junction Station | 4th Ave Mined International District/ Chinatown Station | 15th Ave Ballard Station
Provide high quality rapid, reliable, and efficient peak and off-peak light rail transit service to communities in the project corridors defined in ST3. |  |  |  |  |  |  |  | 
At-grade crossings | 3 | 1 |  | 1 |  |  |  | 
Potential service interruptions/recoverability | Lower | Medium |  | Medium |  |  | Lower | Medium
Improve regional mobility by increasing connectivity and capacity through downtown Seattle to meet projected transit demand. |  |  |  |  |  |  |  | 
Network Integration | Lower | Medium |  | Higher |  |  | Medium | Higher
Connect regional centers as described in adopted regional and local land use, transportation, and economic development plans and Sound Transit’s Regional Transit Long-Range Plan. |  |  |  |  |  |  |  | 
Accommodates future LRT extension | Lower | Medium |  | Higher |  | Medium | Higher | 
Implement a system that is consistent with the ST3 Plan that established transit mode, corridor, and station locations and that is technically feasible and financially sustainable to build, operate, and maintain. |  |  |  |  |  |  |  | 
Potential ST3 schedule effects | Higher | Higher | Medium | Lower |  |  |  | 
Potential ST3 operating plan effects | Lower | Higher |  | Higher |  |  | Medium | Higher
Engineering constraints | Lower | Medium |  | Lower |  |  |  | 
Constructability issues | Lower | Medium |  | Lower |  |  |  | 
Operational constraints | Lower | Medium | Lower | Higher |  |  | Lower | Higher
Capital costs (2018$) | - | +$400M | +$500M | +$1,900M |  |  | +$2,100M | +$1,900M
Encourage equitable and sustainable urban growth in station areas through support of transit-oriented development, station access, and modal integration in a manner that is consistent with local land use plans and policies. |  |  |  |  |  | 
Passenger transfers | Higher | Higher | Medium | Higher | Medium | Higher
Equitable development opportunities | Lower | Medium |  | Higher |  | 
Preserve and promote a healthy environment and economy by minimizing adverse impacts on the natural, built and social environments through sustainable practices. |  |  |  |  |  | 
Parks/recreational resource effects (acres) | 1.4 | 5.3 |  | 5.7 |  | 
Water resource effects (acres) | 0.8 | 0.5 |  | <0.1 |  | 
Fish and wildlife habitat effects (acres) | 15.0 | 6.0 |  | 15.0 |  | 
Hazardous materials sites (1) | 50 | 60 |  | 40 |  | 
Visual effects to sensitive viewers (miles) | 2.5 | 1.7 |  | 1.2 |  | 
Potentially affected properties | Medium | Lower |  | Higher |  | 
Residential unit displacements | Medium | Lower |  | Higher |  | 
Business displacements (square feet) | Higher | Lower |  | Higher |  | 
Construction impacts | Lower | Lower | Medium | Medium | Lower | Medium
Burden on minority/low-income | Lower | Medium |  | Lower |  | 
Traffic circulation and access effects | Lower | Medium |  | Higher |  | 
Effects on transportation facilities | Lower | Medium |  | Medium |  | 
Effects on freight movement | Lower | Medium |  | Medium |  | 

## Slide 24
24
Comparative estimates
10
5
2018 $ in billions
4
3
2
1
6
7
8
9
ST3 Representative Project
West Seattle Elevated/ C-ID 5th Ave/ Downtown 6th Ave/ Ballard Elevated
West Seattle Tunnel/ C-ID 4th Ave/ Downtown 5th Ave/ Ballard Tunnel
Estimates based on limited conceptual design for the purpose of comparing alternatives only. Project budget established during final design (~2024).

## Slide 25
Potential mix-and-match opportunities

## Slide 26
ST3 Representative Project
West Seattle Elevated/ C-ID 5th Ave/ Downtown 6th Ave/ Ballard Elevated
  C-ID station options: 5th Ave Cut-and-Cover and 5th Ave Mined
West Seattle Tunnel/ C-ID 4th Ave/ Downtown 5th Ave/ Ballard Tunnel
  Junction station options: 41st Ave, 42nd Ave and 44th Ave
  C-ID station options: 4th Ave Cut-and-Cover and 4th Ave Mined
  Ballard station options: 14th Ave and 15th Ave
Summary of Level 3 alternatives
26

## Slide 27
27
West Seattle Elevated/ C-ID 5th Ave/ Downtown 6th Ave/ Ballard Elevated – Potential mix-and-match opportunities
Crossing on north (instead of south) side of existing bridge
5th/Harrison (instead of 6th/Mercer) route through Downtown
Station near Prospect St (instead of Galer St)

## Slide 28
ST3 Representative Project
West Seattle Elevated/ C-ID 5th Ave/ Downtown 6th Ave/ Ballard Elevated
  C-ID station options: 5th Ave Cut-and-Cover and 5th Ave Mined
West Seattle Tunnel/ C-ID 4th Ave/ Downtown 5th Ave/ Ballard Tunnel
  Junction station options: 41st Ave, 42nd Ave and 44th Ave
  C-ID station options: 4th Ave Cut-and-Cover and 4th Ave Mined
  Ballard station options: 14th Ave and 15th Ave
Summary of Level 3 alternatives
28

## Slide 29
29
West Seattle Tunnel/ C-ID 4th Ave/ Downtown 5th Ave/ Ballard Tunnel – Potential mix-and-match opportunities
Elevated (instead of tunnel) Alaska Junction and Avalon stations
5th Ave (instead of 4th Ave) Chinatown/ID station
Elevated (instead of tunnel) Ballard station

## Slide 30
Next steps

## Slide 31
SAG Meeting #12 | Jan 30 | Level 3 evaluation results
ELG Meeting #6 | Feb 1 | Level 3 evaluation results
EIS Scoping Open Houses / Neighborhood Forums | Feb 27, 28 & March 7 | Level 3 evaluation results
ELG Meeting #7 | March 29 | CID station focus
SAG Meeting #13 | April 17 or 18 | Level 3 recommendations
ELG Meeting #8 | April 26 | Level 3 recommendations
Sound Transit Board System Expansion Committee | May 9 | Identify preferred alternative (and other EIS alternatives)
Sound Transit Board Full Board | May 23 | Identify preferred alternative (and other EIS alternatives)
31
Next steps

## Slide 32
soundtransit.org/wsblink

## Slide 33
Evaluation Measures | ST3 Representative | West Seattle Elevated/C-ID 5th Ave/Downtown 6th Ave/Ballard Elevated |  | West Seattle Tunnel/C-ID 4th Ave/Downtown 5th Ave/Ballard Tunnel |  |  |  | 
 | Project | 5th Ave Cut-and-Cover International District/ Chinatown Station | 5th Ave Mined International District/ Chinatown Station | 41st Ave Alaska Junction/4th Ave Cut-and-Cover/14th Ave Ballard | 42nd Ave Alaska Junction Station | 44th Ave Alaska Junction Station | 4th Ave Mined International District/ Chinatown Station | 15th Ave Ballard Station
Provide high quality rapid, reliable, and efficient peak and off-peak light rail transit service to communities in the project corridors defined in ST3. |  |  |  |  |  |  |  | 
At-grade crossings | 3 | 1 |  | 1 |  |  |  | 
Potential service interruptions/recoverability | Lower | Medium |  | Medium |  |  | Lower | Medium
LRT travel times (minutes) | 6 to 7 / 13 to 14 | 6 to 7 / 13 to 14 |  | 6 to 7 / 13 to 14 |  |  |  | 
Transit travel time savings (minutes) | 12 to 20 | 12 to 20 |  | 12 to 20 |  |  |  | 
Improve regional mobility by increasing connectivity and capacity through downtown Seattle to meet projected transit demand. |  |  |  |  |  |  |  | 
Network integration | Lower | Medium |  | Higher |  |  | Medium | Higher
Passenger carrying capacity | Medium | Medium |  | Medium |  |  |  | 
Average weekday trips on West Seattle/ Ballard extensions (2042) | 35,000 to 40,000 / 123,000 to 163,000 | 35,000 to 39,000 / 120,000 to 158,000 |  | 35,000 to 41,000 / 125,000 to 165,000 |  |  |  | 
Connect regional centers as described in adopted regional and local land use, transportation, and economic development plans and Sound Transit’s Regional Transit Long-Range Plan. |  |  |  |  |  |  |  | 
PSRC growth centers served | 5 | 5 |  | 5 |  |  |  | 
Pop/job densities served (2040) | 38 / 39 | 39 / 39 |  | 37 / 38 to 39 |  |  |  | 
Accommodates future LRT extension | Lower | Medium |  | Higher |  | Medium | Higher | 
Implement a system that is consistent with the ST3 Plan that established transit mode, corridor, and station locations and that is technically feasible and financially sustainable to build, operate, and maintain. |  |  |  |  |  |  |  | 
Mode, route and stations per ST3 | Higher | Higher |  | Higher |  |  |  | 
Potential ST3 schedule effects | Higher | Higher | Medium | Lower |  |  |  | 
Potential ST3 operating plan effects | Lower | Higher |  | Higher |  |  | Medium | Higher
Engineering constraints | Lower | Medium |  | Lower |  |  |  | 
Constructability issues | Lower | Medium |  | Lower |  |  |  | 
Operational constraints | Lower | Medium | Lower | Higher |  |  | Lower | Higher
Capital costs (2018$) | - | +$400M | +$500M | +$1,900M |  |  | +$2,100M | +$1,900M
Annual O&M costs on West Seattle/ Ballard extensions (2018$ in millions) | $25 to $30 / $55 to $60 | $25 to $30 / $55 to $60 |  | $25 to $30 / $55 to $60 |  |  |  | 
Expand mobility for the corridor and region’s residents, which include transit dependent, low income, and minority populations. |  |  |  |  |  |  |  | 
Low-income/minority opportunities (activity nodes/rental units) (1) | Medium | Medium |  | Medium |  |  |  | 
 | 23% | 22% |  | 23% |  |  |  | 
Low-income population (1/2) | 32% / 32% | 32% / 32% |  | 32% / 31% |  |  |  | 
Minority population (1/2) | 34% / 34% | 34% / 35% |  | 34% / 34 to 35% |  |  |  | 
Youth population (1/2) | 7% / 10% | 7% / 9% |  | 7% / 9 to 10% |  |  |  | 
Elderly population (1/2) | 14% / 11% | 14% / 12% |  | 14% / 11 to 12% |  |  |  | 
Limited English Proficiency population (1/2) | 7% / 8% | 7% / 8% |  | 7% / 7 to 8% |  |  |  | 
Disabled population (1/2) | 12% / 11% | 12% / 11% |  | 12% / 11% |  |  |  | 
33
Level 3 evaluation – Part 1 of 2
Lower Performing
Medium Performing
Higher Performing
(1) Within station walksheds; (2) Within 15 minute ride on connecting high frequency transit
Overview of Key Differentiators

## Slide 34
34
Level 3 evaluation – Part 2 of 2
Lower Performing
Medium Performing
Higher Performing
Overview of Key Differentiators
(1) Within station walksheds and/or defined buffer of alignment; (2) On properties that overlap with the project footprint
Evaluation Measures | ST3 Representative | West Seattle Elevated/C-ID 5th Ave/Downtown 6th Ave/Ballard Elevated |  | West Seattle Tunnel/C-ID 4th Ave/Downtown 5th Ave/Ballard Tunnel |  |  |  | 
 | Project | 5th Ave Cut-and-Cover International District/ Chinatown Station | 5th Ave Mined International District/ Chinatown Station | 41st Ave Alaska Junction/4th Ave Cut-and-Cover/14th Ave Ballard | 42nd Ave Alaska Junction Station | 44th Ave Alaska Junction Station | 4th Ave Mined International District/ Chinatown Station | 15th Ave Ballard Station
Encourage equitable and sustainable urban growth in station areas through support of transit-oriented development, station access, and modal integration in a manner that is consistent with local land use plans and policies. |  |  |  |  |  |  |  | 
Compatibility with Urban Centers/Villages (1) | 58% | 56% |  | 55 to 58% |  |  |  | 
Station land use plan consistency | Higher | Higher |  | Higher |  |  |  | 
Activity nodes served (1) | 302 | 298 |  | 300 to 303 |  |  |  | 
Passenger transfers | Higher | Higher | Medium | Higher |  |  | Medium | Higher
Bus/rail and rail/rail integration (1) | Medium | Medium |  | Medium |  |  |  | 
Bicycle infrastructure and accessibility (1) | 19% | 19% |  | 18 to 19% |  |  |  | 
Pedestrian/limited mobility accessibility | Higher | Higher |  | Higher |  |  |  | 
Development potential (1) | 14% | 14% |  | 13 to 14% |  |  |  | 
Equitable development opportunities | Lower | Medium |  | Higher |  |  |  | 
Preserve and promote a healthy environment and economy by minimizing adverse impacts on the natural, built and social environments through sustainable practices. |  |  |  |  |  |  |  | 
Historic properties/Landmarks (2) | 40 | 20 |  | 40 |  |  |  | 
Potential archaeological resource effects (1) | Lower | Lower |  | Lower |  |  |  | 
Parks/recreational resource effects (acres) | 1.4 | 5.3 |  | 5.7 |  |  |  | 
Water resource effects (acres) | 0.8 | 0.5 |  | <0.1 |  |  |  | 
Fish and wildlife habitat effects (acres) | 15.0 | 6.0 |  | 15.0 |  |  |  | 
Hazardous materials sites (2) | 50 | 60 |  | 40 |  |  |  | 
Visual effects to sensitive viewers (miles) | 2.5 | 1.7 |  | 1.2 |  |  |  | 
Noise/vibration sensitive receivers (1) | Medium | Medium |  | Medium |  |  |  | 
Potentially affected properties | Medium | Lower |  | Higher |  |  |  | 
Residential unit displacements | Medium | Lower |  | Higher |  |  |  | 
Business displacements (square feet) | Higher | Lower |  | Higher |  |  |  | 
Construction impacts | Lower | Lower | Medium | Medium |  |  | Lower | Medium
Burden on minority/low-income | Lower | Medium |  | Lower |  |  |  | 
Traffic circulation and access effects | Lower | Medium |  | Higher |  |  |  | 
Effects on transportation facilities | Lower | Medium |  | Medium |  |  |  | 
Effects on freight movement | Lower | Medium |  | Medium |  |  |  | 
Business and commerce effects | Medium | Medium |  | Medium |  |  |  |